Town of Windsor Locks

Senior Center Study Committee

Minutes of the June 7, 2021

Chairman, Michael Rosadini called the Senior Center Study Committee meeting to order at 5:44 pm. This meeting was held at the Senior Center and via teleconferencing.

Members Present:  Ann Marie Claffey, Rosemary Cunningham,  Ken Wiggin, Lenny Montemerlo,  Sue Cannon, Gloria Clark, Michael Rosadini,  Norm Boucher,  Scott Storms, Mark Whitten, Roger Nelson, Mary Campbell and Gail Stegman

Members Absent: Sandy Sylvester and Mike Wrabel

Approval of the May 10, 2021 Meeting Minutes:  The May 10th meeting minutes will be adjusted to reflect that Gail Stegman was not present at the May 10th meeting.  Sue Cannon made a motion to accept the minutes of the May 10, 2021 meeting as presented.  Roger Nelson seconded the motion. The motion passed unanimously.

Public Input:  None

Update on Site Assessment Subcommittee: Chairman Rosadini discussed a site update that he received from First Selectman Chris Kervick via email. Selectman Kervick wrote that an agreement of the purchase price for the Spring Street Site has been met. The contract is not yet signed. The only unresolved issue is the length of time we will have to perform environmental review and soil test. Selectman Kervick stated that he hopes to have that resolved today.  The purchase would then need Board of Finance and Town Meeting approval. Mr. Kervick also indicated that a public hearing is scheduled for June 15th at 7pm to discuss prioritization and bonding for the Town’s public safety facility upgrades and new Senior Center. Selectman Kervick wrote that he thinks it would beneficial to hear from more citizens as Town officials try to come up with a universal plan that make sense for all.  Selectman Kervick stated that he hoped our committee members will be able to attend the hearing.

Members discussed reaching out to the public via social media, informational flyers, and phone calls to inform them of the upcoming meeting

Committee Members discussed proposed building costs, building size, bid awarding, project priority and project phases.

Needs Assessment Committee Update: The Needs Assessment Subcommittee presented a summary document that addressed specific areas that the committee requested be reevaluated.  Committee members discussed the specific areas in question included size determination and room usage.

After reviewing the areas in questions, member Ken Wiggin made a motion that we move forward with the total proposed square footage of 18,687

Roger Nelson seconded the motion.  All were in favor of this motion.

Next Steps: Chairman Rosadini stated that we will move to the “Schematic Design” phase of the agreement provided by Jacunski Humes Architects based on the proposed Spring Street site and a building of 18,687 square feet.

Member Mark Whitten requested that Architect Humes include a breakdown of the cost savings by combining the two properties on one location.

Next Meeting:  Chairman Rosadini will advise committee members of the next meeting once the documents from Mr. Humes are available.  Chairman Rosadini reminded members of the public hearing that is taking place at the Town Hall at 7pm on June 15th

Adjournment: A motion to adjourn was made by Scott Storms and this motion was seconded by Mark Whitten. This meeting adjourned at 7:22 p.m.

Respectfully submitted,

Lori Lapointe

Senior Center Study Committee Recording Secretary